## Slide 1
“Alone, we go fast. Together, we go further”
SCRUM MASTER
TEAM DEV
PROJECT MANAGER
TUTOR

## Slide 2
VC 2024
SCRUM MASTER
TEAM DEV
PROJECT MANAGER
TUTOR

## Slide 3
EXPECTED OUTCOME
Be able to work well with the team
Be able to accept and give feedback to team members during retrospective meeting
Be able to communicate with team members and coach
SKILLS
Be able to apply all knowledge from term 1, 2 & 3
Be able to deploy their application on Linux server
Be able to apply new technologies in project like Tailwind CSS, ajax, and PHP libraries.
Be able to build big application that using in real life (Some apps they use it every day)
Be able to analyze project feature with database
Be able to write test case document.
PROJECT MANAGEMENT
Be able to separate project difference sprint
Understand about scrum master role
Stand up meeting
Retrospective each sprint review
AGILE METHODOLOGY
TASK MANAGEMENT
Create branches for each features
Create tasks with good description, title, assignees, labels, sprint
Create user story in backlog
Create sub task for each members
Estimation time for each tasks
TOOLS
Be able to use professional development
tools like Jira, GitHub, Git, MobaXterm, …
SOFT SKILLS
HARD SKILLS

## Slide 4
YOUR PROJECT
YOUR PRESENTATION
70%
30%
PROJECT EVALUATION

## Slide 5
PROJECT
EVALUATION
15%
SPRINT REVIEW 1
SPRINT REVIEW 2
SPRINT REVIEW 3
15%
20%
DEPLOYMENT
10%
VIDEO
10%
TECHNICAL EVALUATION

## Slide 6
PRESENTATION
EVALUATION
ENGLISH
15%
PROFESSIONAL LIFE
15%
ENGLISH AND PL EVALUATION

## Slide 7
VIRTUAL COMPANY PROJECT
E-LEARNING SYSTEM
POS SYSTEM (point of sale)
LMS SYSTEM
GOOGLE CLASSROOM (CLONE)
FOOD PANDA (CLONE)

## Slide 8
VIRTUAL COMPANY TEAMS
CHANTHOU VOEUN | PHEAKTRA MAO | SREYNUCH THOEUN | ROEURN KAKI | VEASNA CHUON
SAMRETH ROTH | LEYSRENG OLD | RADIT THY | VEAK KHLORP | NEARDEY LOEM
DANY NAY | CHANNICH NOEURN | SOKHEANG BOTH | SOCHEATEK MAO | NY MA
SENGHAK CHHUN | SREYNANG RITH | SREYMOM CHAK | THEUN EN | RADY DOEURN
CHHAIYA SOPHORN | DYNA PHUNG | SOKUNTHEA POEUN | KOEUK KOS | PHANHA POURN
VICHHEKA CHHEN | BUNNARITH PHOEURN | CHEN SOEUM | SAVORN VORN | SANOK PAYANG
SOPHANHA SIN | RIN YOUERN | VOTEY CHHOEURN | KEMLEANG LOR | CHORN CHOAN
MENGKORNG LY | CHHUN EII OEUY | DAVIT CHOEUN | LIEP TOEUR | THARY OEUN
G1
G2
G3
G4
G5
G6
G7
G8
Scrum
Master
GIT
Manager
QA
Manager
CODE QUALITY
Manager
DEVOPS
Manager

## Slide 9
VIRTUAL COMPANY TEAMS
VORLEAK KUN | SENRIN SIM | CHANNY CHHUN | NG MAM | SAMORN MAI
THEARITH HOUY | HAY SEV | CHANDY MOEUN | BOUR KLAN | TEM LEY
SIEM CHOUB | RATHANAK KHOEURN | SREYLUCH LY | SOKHEANG MEN | MAKARA TRY
SEREYPUTHIREACH CHIN | TIV NGUOT | VANNY MAO | RYFIN SOK | LAYHOR MET
KOEMSRAN PHON | SREYVOATH VOEUN | CHA EM | PHAL HIM | SAVVICHHIKA PRIM
PHANIT CHEA | CHHINKEO CHHOEUNH | VANNY CHAN | KADIN SIT | SOCHING CHUN
KHAV SAVOEUN | THONA NGON | SOVANNARITH PENH | THIDA HIM | LATY OUN
G9
G10
G11
G12
G13
G14
G15
Scrum
Master
GIT
Manager
QA
Manager
CODE QUALITY
Manager
DEVOPS
Manager

## Slide 10
MONDAY
TUESDAY
WEDNESDAY
THURSDAY
FRIDAY
WEEK 7
WEEK 8
WEEK 9
WEEK 10
CLOSING
EVENT
VC1
JURY
KICK OFF
SATURDAY
SUNDAY
VC1 PLANNING
SPRINT REVIEW 1
SPRINT REVIEW 2
WEEK 11
WEEK 12
SPRINT REVIEW 3
WEEK 13
PROJECT
DEPLOY
JURY
PREPARATION
VIDEO
CREATION

## Slide 11
 |  | WHERE | TEACHER?
1:00 PM | Present the project features from research | B32 | ALL
2:00 PM | Kick off meeting Team Spirit photo Team commitment video | B32 / Library | Rady
3:00 PM | Students need to prepare: code guideline for their team, Testing document template and other document then send to their project manager. | B12 / B13 / B22 | No teacher
4:00 PM | Student need to prepare the GitHub, Jira, Initialize code, add members, project manager … | B12 / B13 / B22 | No teacher
5: 00 PM | Design database, choose UI library like bootstrap or tailwind, analyze features and create backlog. | B12 / B13 / B22 | No teacher
VC1 FIRST DAY

## Slide 12
SCRUM MASTER
TEAM DEV
PROJECT MANAGER
TUTOR
VC1 ROLES & RESPONSIBILITY

## Slide 13
PROJECT MANAGER – TODO LIST
WITH TUTOR
WITH DEVELOPERS
Discussing about students issues on soft skills like communication, team work, lose motivation, careless, ….
Find solution to support on students issues
WITH SCRUM MASTER
JIRA TASK MANAGEMENT
Check well define user story in backlog
Check well divided user story to sub tasks
Check task contains clear description, title, label and person who responsible on.
You can spend 1 hour for instance to assist them in their daily talks
Express feedback on each features, design, database, task, code quality, …
Give advise to support team question on technical issues
Monitor students tasks, sub tasks
Spend some fun time with team
Check git commit, branch, merge,…

## Slide 14
Sprint review
Attend the meeting every 2 weeks (2 weeks = 1 sprint)
Feedback after meeting about their presentation to project manager.
Sprint retrospective
Attend every 2 weeks after sprint review
Make sure each students can express their feeling to the team without any pressure or scare.
Coordinate student’s feedback to each other and make sure they are accepting or rejecting with reasonable and find the solution to improve.
Ensure all students are happy to work with each other for new sprint
Motivate students’ group to push their talent, commitment, good team work
JOIN MEETING
EVALUATE
Sprint review
    Clear demo to project manager
    Understanding of project manager questions
Sprint retrospective
    Able to discuss in team
    Able to find point to improve
ORAL COMMUNICATION
Student minutes meeting note
Email content for meeting schedule with project manager
WRITTEN COMMUNICATION
TUTOR – TODO LIST
SOLVE PROBLEMS
Project Manager Communication
Misunderstanding between project manager and team
Misunderstanding between tutor and team
Misunderstanding between member and other members.
Team work
Bad behavior
Careless
Lose motivation
Unhappy with team members
Not listen to team members
Notes: If possible tutor can provide minute meeting template to all students is better.

## Slide 15
Be friendly but strict
Positive, calm, available
Motivate the team members
Eat rice together in canteen and share food
Create 1 telegram group for share good resource your found and useful for the team.
TEAM WORK TIPS …
WITH YOUR TEAM
Stand up meetings
All members are assigned to a task
SCRUM MASTER – TODO LIST
ON JIRA
JIRA FEATURES
WITH PROJECT MANAGER
Be agree on tasks division
Report technical issue that cannot solve so many days
Ask team members to note the technical question before schedule the meeting with project manager
Define user story in backlog with team
Divide user story to sub tasks with team
Make sure task contains clear description, title, label and person who responsible on.
DAILY TASKS
END SPRINT TASKS
Schedule meeting with project manager and invite the tutor (by email and Google calendar)
Lead the sprint review meeting
Lead the retrospective meeting
Assign members to be note taker every meeting
Inform the note taker send minutes meeting to tutor
WITH TUTOR
Be able to report on team work issues like bad behavior, careless, communication,….
Inform the tutor when will have meeting. For example, Sprint review meeting

## Slide 16
WITH YOUR TEAM
GIT MANAGER – TODO LIST
ON GITHUB
Create GitHub repository
Add all members and project manager
Create GitHub branch for each features and team members
Create git document to support team member about git command line
WITH PROJECT MANAGER
Report to project manager if your have big issue on git that cannot solve
Bring feedback from project manager to team member about git issue like commit, conflict, ..
GITHUB FEATURES
Check team members work on the right branch
Check team member’s commit messages are well written(commit #issue_id + message)
Make sure all members commit everyday
Merge branches after done and well testing
Support members issue on git (conflict, …)

## Slide 17
WITH YOUR TEAM
QA MANAGER – TODO LIST
ON EXCEL OR GOOGLE SHEET
Create test plan document sample for team
Explain to the member who are not clear about testing document
Ask tutor if you have problem with English grammar to write document.
WITH PROJECT MANAGER
Ask to project manager you don’t understand about testing document
Send test case and test plan to project manager
When team finished the feature make sure the also do the well testing (include document)
Review the test from other members and feedback if the test have an issue
Inform to Git manager if the test is okay for his/her to merge the code to master
After merge to master your need to inform the member who did the on that feature do the test again make sure no issue happen after merge

## Slide 18
Report to project manager if you have any question related to code quality
Define clean code rule document and discuss with team
Send document to verify with project manager
Print that document for each members
Check the way to clear variables, functions
Check project structure, MVC
Check comments on functions, condition,..
Review your team code when they push their code
Review your team code when branch merged
Report your review to your member on Jira via comment
Feedback direct to your members if you see their code are not follow coding rule
CODE QUALITY MANAGER – TODO LIST
WITH YOUR TEAM
ON DOCUMENT
WITH PROJECT MANAGER

## Slide 19
Report to project manager if you have issues on deployment that cannot solve.
Check your server with IT Admin make sure it work well with Linux server, Apache, MySQL Server,…
Make sure your server connect to internet and accessible from anywhere in PNC center.
Deploy your project to Linux server and ask your members and project manager to test it.
Report to IT Admin if you have problem with case or internet.
Ask some member to help for preparing server material like case, VGA, screen, …
Ask support from your members if you unclear on some points
DEVOPS MANAGER – TODO LIST
WITH YOUR TEAM
ON SERVER
WITH PROJECT MANAGER

## Slide 20
VC MEETINGS
SCRUM MASTER
TEAM DEV
PROJECT MANAGER
TUTOR

## Slide 21
MEETINGS
SPRINT REVIEW
RETROSPECTIVE
PURPOSE
WHEN ?
WHO DRIVE ?
AFTER MEETING
Present iteration to project manager
List down improvements for next iteration or sprint
Daily tasks organization
After Sprint review
Identify problems in team
STAND UP
Every 2 Weeks
Note taker will send a minute meeting to tutor
Every morning
Scrum master
Note taker send notes to telegram
Tutor and scrum master agree about improvements on team
Scrum master
Scrum master / Tutor

## Slide 22
15 min max
Everyday
All team join - PM (optionally)
    Scrum Master
    Ask the 3 questions :
      What did you do yesterday ?
      What are you doing today,
      Are you sucked or have any question?
    Update Jira, create new tasks…
Managed by Scrum Master
SCRUM MASTER – STAND UP
Note taker (to be designed)
Write notes about every member tasks
Send note to TELEGRAM

## Slide 23
Send invitation to team, PM, tutor
30 min max
Every week
All team join - PM (optionally)
Managed by Scrum master
Scrum Master– SPRINT REVIEW
Demo what your team have done
A note taker (to be designed) take lists down bugs and feedback and actions taken by the team
Put notes in a Jira issue and send them to the PM and tutor by mail
    Scrum Master

## Slide 24
15 min max
Every week
All team join - PM (optionally)
Managed by Tutor / Scrum
Scrum Master / TUTOR – SPRINT RETROSPECTIVE

## Slide 25
BRANCH
TASK
COMMIT
USER STORY
SPRINT
Or milestone
*
*
*
*
*
1
RELATIONSHIPS BETWEEN PROJECT ITEMS

## Slide 26
VC CLOSE A SPRINT
SCRUM MASTER
TEAM DEV
PROJECT MANAGER
TUTOR

## Slide 27
0.5 day
Every week
All team involved
Managed by Scrum Master
SCRUM MASTER – CLOSE SPRINT
1- Validate ITERATION XX features on related branches
2-
3- Fix last bug on MASTER
If validated : merge to
If not validated or not finished : scope to the next sprint
4- Close issues + close sprint when 100% finished (PM only)
5- TAG !
WITH PROJECT MANAGER